# Technical Design Document: Local-First RAGOps Platform

## 1. Purpose

We will build a local-first RAGOps platform for document ingestion, retrieval, answer generation, evaluation, semantic caching, model routing, arbitration, and automated documentation updates.

The system will use fully free and open-source/local-first components and will not depend on paid LLM APIs, paid hosted inference, paid vector databases, paid evaluation services, or paid observability platforms.

## 2. System Scope

The platform will support the following capabilities:

- Document ingestion

- Text extraction and parsing

- Chunking and metadata enrichment

- Embedding generation

- Vector indexing and retrieval

- Answer generation with citations

- Retrieval trace inspection

- Model routing

- RAG evaluation

- Semantic caching

- Output arbitration

- Automated documentation updates from code changes

- Static reporting and project documentation publishing

## 3. Target Architecture

## 4. Core Technology Stack

| Layer | Technology |
| --- | --- |
| Backend API | FastAPI |
| MVP Interface | Gradio |
| Final Interface | React / Next.js |
| Model Serving | Ollama |
| Advanced Model Serving | llama.cpp |
| Vector Store | Qdrant |
| Main Generation Model | Qwen3 4B |
| Quality Generation Model | Qwen2.5 7B Instruct |
| Reasoning Critic Model | DeepSeek-R1-Distill-Qwen-7B |
| Main Embedding Model | nomic-embed-text-v1.5 |
| Cache Embedding Model | bge-small-en-v1.5 |
| Reranker | MiniLM first, bge-reranker-v2-m3 later |
| Evaluation Frameworks | DeepEval and Ragas |
| Code Documentation Model | Qwen2.5-Coder 7B |
| CI Documentation Fallback | StarCoder2 3B |
| Local Deployment | Docker Compose |
| External Demo Access | Cloudflare Tunnel |
| Static Reports and Docs | GitHub Pages |
| CI Workflow | GitHub Actions |

## 5. Reference Links

| Component | Official Link |
| --- | --- |
| FastAPI | https://fastapi.tiangolo.com/ |
| Gradio | https://www.gradio.app/docs |
| React | https://react.dev/ |
| Next.js | https://nextjs.org/docs |
| Ollama | https://github.com/ollama/ollama |
| Ollama Docs | https://github.com/ollama/ollama/tree/main/docs |
| llama.cpp | https://github.com/ggml-org/llama.cpp |
| Qdrant | https://qdrant.tech/documentation/ |
| Docker Compose | https://docs.docker.com/compose/ |
| GitHub Actions | https://docs.github.com/en/actions |
| GitHub Pages | https://docs.github.com/en/pages |
| Cloudflare Tunnel | https://developers.cloudflare.com/cloudflare-one/connections/connect-networks/ |
| Qwen3 4B | https://huggingface.co/Qwen/Qwen3-4B |
| Qwen2.5 7B Instruct | https://huggingface.co/Qwen/Qwen2.5-7B-Instruct |
| DeepSeek-R1-Distill-Qwen-7B | https://huggingface.co/deepseek-ai/DeepSeek-R1-Distill-Qwen-7B |
| nomic-embed-text-v1.5 | https://huggingface.co/nomic-ai/nomic-embed-text-v1.5 |
| bge-small-en-v1.5 | https://huggingface.co/BAAI/bge-small-en-v1.5 |
| MiniLM Reranker | https://huggingface.co/cross-encoder/ms-marco-MiniLM-L-6-v2 |
| bge-reranker-v2-m3 | https://huggingface.co/BAAI/bge-reranker-v2-m3 |
| DeepEval | https://docs.confident-ai.com/ |
| Ragas | https://docs.ragas.io/ |
| Qwen2.5-Coder 7B | https://huggingface.co/Qwen/Qwen2.5-Coder-7B-Instruct |
| StarCoder2 3B | https://huggingface.co/bigcode/starcoder2-3b |

## 6. Stage 1: Core RAG MVP

### Objective

We will build the first working version of the RAG pipeline.

### Stack

| Area | Technology |
| --- | --- |
| Backend | FastAPI |
| UI | Gradio |
| Model Serving | Ollama |
| Generation Model | Qwen3 4B |
| Embedding Model | nomic-embed-text-v1.5 |
| Vector Store | Qdrant |
| Deployment | Docker Compose |

### Deliverables

- Document upload API

- Text extraction pipeline

- Chunking pipeline

- Embedding generation

- Qdrant indexing

- Similarity retrieval

- Answer generation

- Citation display

- Basic request and response logging

- Configuration-driven model and retrieval settings

## 7. Stage 2: Retrieval Inspection and Quality Layer

### Objective

We will add retrieval debugging, source inspection, and higher-quality generation.

### Stack Additions

| Area | Technology |
| --- | --- |
| Quality Model | Qwen2.5 7B Instruct |
| Reranker | cross-encoder/ms-marco-MiniLM-L-6-v2 |
| Retrieval Store | Qdrant metadata filters |

### Deliverables

- Retrieved chunk viewer

- Similarity score display

- Citation inspection panel

- Prompt and context preview

- Retrieval trace logging

- Quality mode using Qwen2.5 7B

- Optional reranking step

## 8. Stage 3: Documentation Automation

### Objective

We will build an automated documentation update workflow based on code changes.

### Stack Additions

| Area | Technology |
| --- | --- |
| Local Code Documentation Model | Qwen2.5-Coder 7B |
| CI Fallback Model | StarCoder2 3B |
| CI Workflow | GitHub Actions |
| Documentation Output | Markdown |

### Deliverables

- Changed-file detector

- FastAPI route-change detector

- Configuration and schema-change detector

- Documentation impact mapper

- Markdown patch generator

- Pull request comment or documentation artifact

- Local/self-hosted execution path for heavier documentation generation

## 9. Stage 4: Evaluation Engine

### Objective

We will add automated RAG quality evaluation and regression tracking.

### Stack Additions

| Area | Technology |
| --- | --- |
| Evaluation Framework | DeepEval |
| RAG Metrics | Ragas |
| Judge Model | Qwen2.5 7B Instruct |
| Static Reports | GitHub Pages |

### Evaluation Dimensions

- Faithfulness

- Citation support

- Context precision

- Context recall

- Answer relevance

- Answer completeness

- Hallucination risk

- Regression pass/fail status

### Deliverables

- Evaluation dataset format

- Local judge integration

- RAGAS metric pipeline

- DeepEval regression tests

- JSON evaluation output

- Static HTML/Markdown reports

- GitHub Pages publishing workflow

## 10. Stage 5: Multi-Model Routing and Semantic Cache

### Objective

We will add model selection, response reuse, and cache-aware generation.

### Stack Additions

| Area | Technology |
| --- | --- |
| Fast Model | Qwen3 4B |
| Quality Model | Qwen2.5 7B Instruct |
| Cache Store | Qdrant collection |
| Cache Embedding Model | bge-small-en-v1.5 |

### Cache Metadata

Each cache entry will store:

- Query embedding

- Model name

- Quantization profile

- System prompt version

- Prompt template version

- Retriever configuration version

- Reranker configuration version

- Corpus hash

- Generation parameters

- Created timestamp

- Expiry policy

### Deliverables

- Model selector

- Model routing layer

- Qdrant semantic cache collection

- Cache lookup pipeline

- Cache invalidation rules

- Cache hit/miss logging

- Cache inspection view

## 11. Stage 6: Output Arbitration

### Objective

We will add a review layer for difficult, low-confidence, or high-risk responses.

### Stack Additions

| Role | Model |
| --- | --- |
| Generator | Qwen2.5 7B Instruct |
| Critic | DeepSeek-R1-Distill-Qwen-7B |
| Judge | Qwen2.5 7B Instruct |

### Arbitration Triggers

- Low retrieval confidence

- Conflicting retrieved sources

- Weak citation support

- Failed evaluation threshold

- High-risk query category

- Explicit deep-review mode

### Deliverables

- Arbitration router

- Critic prompt template

- Judge prompt template

- Structured arbitration output

- Retry or rewrite workflow

- Arbitration trace logging

- Arbitration result display in UI

## 12. Final Application Structure

ragops-platform/

│

├── backend/

│   ├── api/

│   ├── ingestion/

│   ├── retrieval/

│   ├── generation/

│   ├── evaluation/

│   ├── caching/

│   ├── arbitration/

│   └── docs_automation/

│

├── frontend/

│   ├── gradio_app/

│   └── web_app/

│

├── configs/

│   ├── models.yaml

│   ├── retrieval.yaml

│   ├── prompts.yaml

│   └── evaluation.yaml

│

├── evals/

│   ├── datasets/

│   ├── reports/

│   └── regression_tests/

│

├── docs/

│   ├── architecture/

│   ├── api/

│   ├── operations/

│   └── evaluation_reports/

│

├── deployment/

│   ├── docker-compose.yml

│   ├── cloudflare_tunnel.md

│   └── github_pages.md

│

└── .github/

└── workflows/

## 13. Final Build Plan

| Stage | Build Area | Primary Outcome |
| --- | --- | --- |
| Stage 1 | Core RAG MVP | Working document-based question answering |
| Stage 2 | Retrieval Quality | Inspectable retrieval and quality generation |
| Stage 3 | Documentation Automation | Code-change-driven documentation updates |
| Stage 4 | Evaluation Engine | Automated RAG scoring and regression reports |
| Stage 5 | Multi-Model and Cache | Model routing and semantic response reuse |
| Stage 6 | Arbitration | Reviewed and higher-confidence final responses |

## 14. Final Target Stack

| Area | Selected Stack |
| --- | --- |
| Backend API | FastAPI |
| Initial UI | Gradio |
| Final UI | React / Next.js |
| Model Serving | Ollama, llama.cpp |
| Vector Store | Qdrant |
| Main Generation Model | Qwen3 4B |
| Quality Generation Model | Qwen2.5 7B Instruct |
| Reasoning Critic Model | DeepSeek-R1-Distill-Qwen-7B |
| Main Embedding Model | nomic-embed-text-v1.5 |
| Cache Embedding Model | bge-small-en-v1.5 |
| Initial Reranker | cross-encoder/ms-marco-MiniLM-L-6-v2 |
| Advanced Reranker | bge-reranker-v2-m3 |
| Evaluation Frameworks | DeepEval, Ragas |
| Documentation Model | Qwen2.5-Coder 7B |
| CI Documentation Fallback | StarCoder2 3B |
| Local Deployment | Docker Compose |
| External Demo Access | Cloudflare Tunnel |
| Static Reports and Documentation | GitHub Pages |
| CI Workflow | GitHub Actions |