Technical Design Document: Colab-First Development and Local MVP Runtime

Approved Phase 1 replan | 4 August 2026 | Supersedes the local-only Phase 1 execution model

# 1. Purpose

AskMyDocs-RAG is a free and open-source RAGOps platform for document ingestion, Qdrant-native hybrid retrieval, reranking, cited answer generation, experiment-driven configuration, evaluation, semantic caching, model routing, arbitration, and documentation automation.

Phase 1 uses local tools for Epic 1, free-tier Google Colab as the canonical shared execution environment for Epics 2 through 6, and a local Docker/Ollama runtime for the final Gradio MVP in Epic 7. The repository remains the source of truth for reviewed code and compact configuration artifacts.

# 2. Non-Negotiable Constraints

Use free and open-source software. Do not add paid LLM APIs, paid hosted inference, paid vector databases, paid evaluation services, or paid observability platforms.

Google Colab free-tier managed compute is the explicit hosted-compute exception for Phase 1 Epics 2 through 6; it is not a hosted vector database or paid inference dependency.

Run Qdrant and Ollama as self-managed, ephemeral processes inside the Colab runtime. Do not use Qdrant Cloud or another hosted vector database for Phase 1.

Prefer configuration over hardcoded behavior and keep business logic independent of notebooks, Colab, Docker, and other infrastructure adapters.

Keep source documents, dataset manifests, selected profiles, and summary reports recoverable outside ephemeral services.

Do not store credentials in notebooks, committed configuration, generated reports, or Qdrant payloads.

# 3. Phase 1 Runtime Model

| Phase 1 segment | Canonical runtime | Persistence boundary |
| --- | --- | --- |
| Epic 1 | Developer machine: Docker Compose, Qdrant, Ollama, FastAPI | Local repository and Docker volumes |
| Epics 2-6 | Free-tier Colab: pinned Python dependencies plus ephemeral Qdrant and Ollama | Git for code/config/summaries; shared Drive for datasets and full run artifacts |
| Epic 7 | Developer machine: Docker Compose, Qdrant, Ollama, FastAPI, Gradio | Local runtime rebuilt from selected versioned profiles |

Colab runtimes are disposable. Qdrant storage must remain under the Colab runtime filesystem and must never point directly at a mounted Drive path. Collections may be lost when a session ends and are rebuilt from source datasets, manifests, and configuration. Experiment automation is manually launched, end-to-end automated, resumable, and checkpointed; it is not unattended scheduling.

Official Colab runtime and availability reference: https://research.google.com/colaboratory/faq.html

# 4. System Scope

Document upload, validation, extraction, configurable chunking, and citation-aware metadata.

Dense and sparse embedding generation and Qdrant indexing.

Qdrant-native dense and BM25/sparse retrieval with RRF by default and DBSF as a configurable option.

Configurable local cross-encoder reranking over Qdrant candidates.

Dataset-driven experimentation, profile comparison, and a two-level configuration navigator.

Ollama answer generation with citations and configuration provenance.

A local Gradio MVP that reuses Colab-validated profiles without duplicating backend business logic.

Session memory and conversation retrieval are outside Phase 1. TurboQuant remains exploratory. Full answer-quality automation with Ragas, DeepEval, and local judges remains part of the later Evaluation Engine stage rather than the retrieval-only Epic 5 experiment loop.

# 5. Target Architecture

- Git holds reviewed application code, notebooks, manifests, compact fixtures, selected profiles, and summary reports.

- Shared Drive holds large or redistributable datasets and full experiment artifacts addressed through configuration, checksums, and run IDs.

- Colab bootstraps a pinned environment, clones the assigned branch, mounts shared Drive, starts Qdrant or Ollama when required, and runs package code through thin notebooks or commands.

- FastAPI owns API contracts and orchestration; domain modules own ingestion, indexing, retrieval, reranking, navigation, and generation behavior.

- Qdrant owns the rebuildable retrieval index: named dense and sparse vectors, query fusion, chunk payloads, filters, and citation metadata.

- Epic 7 starts the same package code locally and validates that the selected profiles work with Docker Qdrant, Ollama, FastAPI, and Gradio.

# 6. Qdrant Retrieval Boundary

Qdrant is the only Phase 1 document-retrieval engine. SQLite FTS5/BM25 and the former canonical SQLite chunk store are removed from the Phase 1 document path.

Each point stores a stable chunk ID, a named dense vector, a named sparse/BM25 vector, full retrievable chunk text, document/source identifiers, chunk order, and page or section citation metadata.

Qdrant Query API prefetches dense and sparse candidates and fuses them with RRF initially; DBSF remains configurable for evidence-based comparison.

The initial reranker is cross-encoder/ms-marco-MiniLM-L-6-v2 and remains optional, bounded, and configuration-driven.

Source documents and dataset manifests, not ephemeral Qdrant collections, are the durable records from which indexes are rebuilt.

Every collection name includes dataset or corpus identity, profile identity, and a collision-resistant run or version suffix.

Official Qdrant hybrid Query API reference: https://qdrant.tech/documentation/search/hybrid-queries/

# 7. Configuration Contracts

| Contract | Required content |
| --- | --- |
| Ingestion/index profile | Parser; chunk strategy, size and overlap; dense and sparse models; vector dimensions; distance; Qdrant HNSW, quantization, payload-index, and collection settings. |
| Query profile | Dense/sparse prefetch limits; filters; RRF or DBSF; thresholds; reranker enablement/model/input/output limits; final result count. |
| Run manifest | Run ID; source commit; dataset ID/checksum; runtime details; profile/config hash; Qdrant/model versions; metrics; errors; timestamps; artifact locations. |

The configuration navigator has two compatible levels. Before ingestion it scans corpus characteristics and selects an index profile; when confidence is insufficient it may build a resource-capped set of alternative collections. At query time it may change only query-compatible controls and must never silently apply settings that require re-indexing.

# 8. Approved Phase 1 Epic Map

| Epic | Name | Tickets | Runtime and outcome |
| --- | --- | --- | --- |
| 1 | Local Backend Foundations | RAG-001 to RAG-004 | Local setup, learning, Qdrant, Ollama, operations |
| 2 | Colab Environment and Document Ingestion | RAG-005 to RAG-010 | Reproducible Colab bootstrap and metadata-rich chunks |
| 3 | Qdrant Embedding and Indexing | RAG-011 to RAG-014 | Dense/sparse vectors, payload schema, rebuildable indexes |
| 4 | Qdrant Hybrid Retrieval and Reranking | RAG-015 to RAG-021 | Qdrant fusion plus configurable reranking |
| 5 | Prototype Experimentation and Configuration Navigator | RAG-022 to RAG-031 | Multi-dataset evidence, profiles, plug-ins, two-level navigator |
| 6 | Ollama Answer Generation With Citations | RAG-032 to RAG-035 | Colab Ollama answer path with provenance |
| 7 | Local Gradio MVP | RAG-036 to RAG-041 | Local end-to-end UI; Phase 1 MVP complete |

# 9. Epic Delivery Detail

## 9.1 Epic 1 - Local Backend Foundations

Complete the existing four-ticket local learning epic unchanged. FastAPI, Docker Qdrant, Ollama, and repeatable operations are independently verified before Colab becomes canonical.

## 9.2 Epic 2 - Colab Environment and Document Ingestion

Add a reproducible Colab bootstrap and then implement upload, validation, Drive-aware source handling, extraction, pluggable chunking, stable IDs, citation metadata, and focused tests. Notebooks remain thin launchers over package code.

## 9.3 Epic 3 - Qdrant Embedding and Indexing

Implement dense and sparse embedding boundaries, named-vector collection schemas, complete chunk payloads, deterministic collection naming, compatibility validation, rebuilding, and indexing tests.

## 9.4 Epic 4 - Qdrant Hybrid Retrieval and Reranking

Implement the retrieval contract, Qdrant dense and BM25/sparse candidates, RRF/DBSF fusion, local MiniLM reranking, trace-aware score preservation, fallback behavior, and tests. Reranking is no longer a separate post-MVP epic.

## 9.5 Epic 5 - Prototype Experimentation and Configuration Navigator

Fork a temporary branch snapshot from the completed Epic 4 baseline, record its commit in every run, expose plug-in boundaries, run granular multi-dataset experiments, compare quality and resource trade-offs, produce profile guidance, implement the two-level navigator, merge validated architecture back, and remove the temporary duplicate prototype.

## 9.6 Epic 6 - Ollama Answer Generation With Citations

Start pinned Ollama inside Colab, assemble prompts from navigator-selected chunks, return answer text, citations, trace ID, retrieval profile, and configuration provenance, and test success, failure, and insufficient-context behavior.

## 9.7 Epic 7 - Local Gradio MVP

Rebuild selected profiles locally, validate portability, add a thin Gradio client for upload and questions, display cited answers and error states, and document the complete local run workflow. The Phase 1 MVP ends here.

# 10. Epic 5 Experiment and Selection Rules

Candidate families include parsing and chunking, embedding models and supported dimensions, sparse models, distance metrics, HNSW, quantization, payload indexes, fusion, thresholds, candidate counts, filters, and reranking.

Datasets require stable identifiers, checksums, query sets, and relevance judgments appropriate for Recall@k, nDCG@k, MRR@k, or Precision@k.

Operational evidence includes indexing duration, query P50/P95, memory, storage, error rate, and Colab runtime characteristics.

Results produce per-dataset or per-profile winners and Pareto trade-offs, plus a safe fallback. No universal best configuration is asserted without evidence.

Navigator algorithms, confidence thresholds, maximum alternative collections, and final parameter values are explicit outputs of Epic 5 rather than assumptions made before experimentation.

# 11. Broader Roadmap After Phase 1

| Stage | Outcome |
| --- | --- |
| 2 - Retrieval Inspection and Quality | Retrieved-chunk viewer, score inspection, citations, prompt/context preview, retrieval traces, and quality generation mode. |
| 3 - Documentation Automation | Changed-file and contract detection, documentation impact mapping, generated Markdown patches or review artifacts. |
| 4 - Evaluation Engine | End-to-end RAG evaluation with local judges, Ragas, DeepEval, regression reports, and static publishing. |
| 5 - Model Routing and Semantic Cache | Configuration-aware model selection, Qdrant semantic cache, invalidation, and inspection. |
| 6 - Output Arbitration | Critic/judge routing, structured arbitration, retry/rewrite, trace logging, and UI visibility. |
| Future - Session Memory | Locally persisted and separately indexed conversation memory, subject to a later approved plan. |

# 12. Approved Technology Direction

| Area | Selected direction |
| --- | --- |
| Backend API | FastAPI |
| Development compute | Epic 1 local; Epics 2-6 free-tier Google Colab; Epic 7 local |
| Vector and hybrid retrieval | Self-managed Qdrant with dense and sparse vectors, BM25, RRF/DBSF, and payloads |
| Initial reranker | cross-encoder/ms-marco-MiniLM-L-6-v2 |
| Model serving | Ollama; llama.cpp may be evaluated later where needed |
| Main generation model | Qwen3 4B |
| Main embedding model | nomic-embed-text-v1.5, subject to Epic 5 evidence |
| MVP interface | Gradio on the local Epic 7 runtime |
| Experiment artifacts | Git plus configured shared Google Drive |
| Evaluation | Retrieval metrics in Epic 5; DeepEval and Ragas in the later Evaluation Engine |
| Local orchestration | Docker Compose for Epic 1 and Epic 7 |

# 13. Phase 1 Acceptance

Every contributor can bootstrap the same branch and pinned environment in free-tier Colab.

Supported documents become stable chunks with dense/sparse Qdrant indexes and complete citation payloads.

Qdrant hybrid retrieval and reranking are tested before any LLM call is introduced.

Epic 5 produces reproducible evidence, validated profiles, a safe fallback, and a two-level configuration navigator.

Ollama generates cited answers in Colab using the navigator-selected retrieval configuration.

The same selected profiles run locally in the Epic 7 FastAPI, Qdrant, Ollama, and Gradio workflow.

No paid service, hosted vector database, committed secret, or undocumented runtime dependency is introduced.